## Slide 1
NORTHERN COALFIELDS LIMITED · CIVIL DEPARTMENT
Colony Maintenance Portal
A contract performance record that holds up in a dispute — for 15,000 quarters across 13 Areas
Presentation to management
October 2026

## Slide 2
AGENDA
What this presentation covers
Colony Maintenance Portal · NCL Civil Department
2
01
The situation today
Scale, the comprehensive maintenance contract, the paper register
02
What the portal must do
Requirements set by the department
03
How the portal works
Roles, the complaint lifecycle, the contractor's clock, nine controls
04
Use cases
Resident, contractor, Overseer and Incharge, Staff Officer, HQ
05
Benefits to NCL
What changes, measured capacity and cost of storage
06
Status, roadmap and decisions needed
What is built, what is next, what management must decide

## Slide 3
THE SITUATION TODAY
One portal for every NCL colony
Colony Maintenance Portal · NCL Civil Department
3
13
Areas, each with its own colony, maintenance office and contract
15,000
quarters
~130
non-residential buildings — hostels, dispensaries, schools, offices
1
comprehensive maintenance contractor per Area contract
The thirteen Areas — the code appears in every complaint number, e.g. JNT/2026/00042
AML Amlohri
NGH Nigahi
JNT Jayant
DCH Dudhichua
KHD Khadia
KSL Krishnashila
BINA Bina
KKR Kakri
JRD Jhingurda
BLB Block-B
CWS Central Workshop
NSC Nehru Shatabdi Chikitsalaya
NHQ NCL HQ Colony

## Slide 4
THE PROBLEM
Why the paper register no longer works
Colony Maintenance Portal · NCL Civil Department
4
?
No evidence of performance
A complaint book cannot prove when work was assigned, done or checked. Contract disputes become one word against another.
⏱
Delay cannot be attributed
Contractor time, departmental waiting and the occupant's locked door are mixed together.
✓
Closure on the contractor's word
Work is "done" when the contractor says so; inspection is a signature, not a check.
↻
Repeat faults hidden
The same leak patched three times looks like three successes, not one failure.
👁
No visibility upward
Incharge, Staff Officer and HQ learn of backlogs only when a resident escalates in person.
✎
Records can be altered
Entries are rewritten, pages lost; nothing shows who changed what, or when.

## Slide 5
REQUIREMENTS
What the department asked for
Colony Maintenance Portal · NCL Civil Department
5
1
Residents
raise complaints from a phone, in English or Hindi, and see every step
2
Department
verifies, assigns, inspects on site and closes — never the contractor
3
Contract
every complaint counts as evidence for or against the Area's contractor
4
SLA
response and completion figures per fault type, with escalation to GM
5
Fairness
contractor judged only on time the job was in their hands
6
Security
each Area sees only its own data; no passwords to share; tamper-proof history
7
Records
work orders, job cards and materials kept with reasons for every change
8
Evidence only
no penalties or bills computed — judgement stays with the department

## Slide 6
THE SOLUTION
The answer: a record built to be relied on
Colony Maintenance Portal · NCL Civil Department
6
The portal is not mainly a work-assignment tool. Every complaint is evidence of whether the contractor is meeting the contract — so every design choice protects the integrity of that record.
Two keys to close
Contractor claims, Overseer inspects on site with a geo-tagged photograph taken in the app.
Fair clock
Only the contractor's own time counts, across every round, less recorded pauses.
Database-enforced
Area isolation and who-may-do-what are enforced by the database, not by screens.
Permanent history
Every act recorded against person and role; history cannot be edited or deleted.
Evidence only
No penalty, rate or bill is calculated. The department decides.

## Slide 7
HOW IT WORKS
Who uses it — roles belong to people
Colony Maintenance Portal · NCL Civil Department
7
HQ — GM Civil, Directors, CMD All Areas, read-only · final escalation
Area HR / System Administrator People and roles below own rank · officials' phones
Area Civil Staff Officer Second escalation · special repair · written dispute decisions
Civil Colony Incharge Assigns · work orders · appoints supervisors · first escalation
Civil Colony Overseer Verifies · inspects on site · closes · job card
Contractor & Supervisor Own jobs only · start, photograph, claim completion
Resident / Custodian Own quarter or building · raise, object, confirm, reopen
One person, many hats
An Overseer living in D-12 is both "Civil Colony Overseer · Jayant" and "My quarter — D-12". Sign in once, choose the role, switch from the header. Every act is recorded against the role and the person. Escalation: Overseer → Incharge → Staff Officer → GM.

## Slide 8
HOW IT WORKS
How a complaint moves
Colony Maintenance Portal · NCL Civil Department
8
Raised
Resident, in the app
Verified
Overseer — SLA fixed here
Assigned
Incharge or Overseer — job card prepared
In progress
Supervisor names workmen
Claimed
With before / after photos
Inspected
Overseer on site, geo-tagged photo
Closed
Resident confirms, rates or reopens in 24 h
Rejected
Reason shown to resident; may be contested once
Rework
Inspection failed — back to contractor, counted against them
Reopened
Same ticket, never a new one; 3rd time goes to Staff Officer
Special repair
Beyond the contract — Staff Officer
Every move is checked against a table of who may make it. Anything not listed is refused — the system administrator included.

## Slide 9
HOW IT WORKS
A fair clock: the contractor is judged on their own time
Colony Maintenance Portal · NCL Civil Department
9
Only periods when the job is in the contractor's hands are counted, added across every round, less recorded occupant or force-majeure pauses.
Verification (department)
Round 1 assigned → claim
Inspection
Round 2 send-back → claim
Pause: quarter locked
Round 2 cont.
Inspection
Closed
Contractor time = Round 1 + Round 2 (less the pause) → compared with the SLA fixed at verification
Counts
Assignment, send-back or reassignment until the completion claim
Does not count
Verification, assignment, inspection — measured as the department's own delay
Deducted
Occupant (locked, access refused) and force majeure — recorded only by an officer. Want of material or labour is the contractor's obligation.

## Slide 10
HOW IT WORKS
Nine controls that protect the record
Colony Maintenance Portal · NCL Civil Department
10
1
Two-key closure
Contractor claims; only the Overseer closes after physical inspection — never the assignee.
2
Photos taken in the app
Location and time embedded at capture; no gallery upload.
3
Area isolation in the database
Jayant cannot see Nigahi by any route.
4
Fixed field authority
SLA, deadlines and counters changed by no person at all.
5
Every state change checked
Against a table of who may make it.
6
Only two pauses
Occupant and force majeure; recorded by officers only.
7
Permanent history
Audit and ticket history never edited or deleted.
8
Department sets inspection order
Emergency, priority, premises type, verification date.
9
Evidence only
No penalty, damages or bill calculated.

## Slide 11
USE CASES
Use case — the resident
Colony Maintenance Portal · NCL Civil Department
11
Report in under a minute — 3 steps: what needs fixing, describe and photograph, check and send. English or Hindi.
Emergency — No water, burst pipe, sewage overflow, structural crack — faster response and escalation.
See every step — Verified, assigned, in progress, inspected — with plain wording and notifications.
Object during work — Goes to the Overseer and Incharge, not the contractor; answer due in 24 hours.
Confirm, rate or reopen — "Not fixed" reopens the same complaint — before or within 24 h after closure.
Contest a rejection — Once; reviewed by the Overseer and Incharge, then the Staff Officer in writing.

## Slide 12
USE CASES
Use case — the contractor's supervisor
Colony Maintenance Portal · NCL Civil Department
12
JNT/2026/00042 · B-234
Leaking tap · In progress
Workmen
Ramesh, Suresh
Before photos
1 of 3
After photos
2 of 3
Materials used
PVC pipe 20 mm · 2 Rm
Mark complete
Enabled only with at least one before and one after photograph
Illustration of the job screen
Only their own jobs — Grouped by stage: rework, to start, in progress, awaiting inspection.
Start work — Names the workmen — recorded permanently for that round.
Record materials used — From the master list, quantities only, while the work is under way.
Before and after photographs — 1 to 3 of each, taken in the app; fresh ones every round.
Claim completion — The claim stops their clock. They cannot close, inspect or downgrade an emergency.
Kept out of the department's business — No objections, disputes, residents' data or anomaly flags; access ends with the contract.

## Slide 13
USE CASES
Use case — Overseer and Incharge: the work queue
Colony Maintenance Portal · NCL Civil Department
13
Today's work at a glance
Open, due soon, overdue, to assign.
Verify and assign
Single or bulk (up to 200); firm shown under each supervisor.
Side panel
Every action for the complaint, job card, materials, disputes, history.
Pause and priority
Officers record occupant or force-majeure pauses and set inspection priority.

## Slide 14
USE CASES
Inspection: the gate that makes the record real
Colony Maintenance Portal · NCL Civil Department
14
Every acceptance passes all five gates — enforced by the database
Signed in on the registered phone
✓
Photograph taken in the app, with location
✓
Photograph is the inspector's own
✓
Taken after this completion claim
✓
Inspector is not the assigned person
✓
Inspected & accepted — then the resident is asked to confirm
From the app only — Acceptance is refused from a web password session.
Overseer's own photograph — Taken after the claim being inspected, with location and time embedded.
Two keys by person — The inspector may never be the person the work was assigned to — whatever roles they hold.
Queue set by the department — Emergencies, priority, premises type, verification date — never the contractor's claim time.
Rework counted — A send-back reopens the contractor's clock and is counted against them.

## Slide 15
USE CASES
Disputes end with a written decision
Colony Maintenance Portal · NCL Civil Department
15
Rejected
Resident contests (once)
Overseer / Incharge review
Staff Officer decides in writing
Reinstated at any stage → back to verification. Upheld by the officers → goes automatically to the Staff Officer.
Closed / accepted
Resident: "not fixed"
Reopened (same ticket)
3rd reopening → Staff Officer
Until the Staff Officer decides — redo the work, close, or refer for special repair — nobody can reassign it.
Final in the portal. The decision is shown to the resident, Overseer and Incharge — never to the contractor. The resident is told: "Further disputes are not taken in the portal; you may write to the Area Civil Office." Patch-fixing becomes visible: the Area dashboard lists the quarter under repeat complaints.

## Slide 16
USE CASES
Job card and materials — quantities, never money
Colony Maintenance Portal · NCL Civil Department
16
The job card in the complaint panel: every round of the job, from the first assignment.
Job card — the whole life of the job
Prepared by the database at first assignment (JC/JNT/2026/00042). Scope, site notes, work items with estimated quantities. Every round recorded from the first: supervisor, workmen, materials, photographs, inspection, the resident's answers. Prints on one A4 page with signature blocks.
Materials — a record, never a bill
Supervisor claims what was used; Overseer or Incharge verifies (never the claimant). Lines are withdrawn, never edited. Reports: consumption by contract and period (CSV) and anomaly flags — over-claim, above norm, repeat at the same premises within 90 days, unverified.

## Slide 17
USE CASES
Work orders kept with a reason for every change
Colony Maintenance Portal · NCL Civil Department
17
Several contracts per Area
Kept by the Incharge and Staff Officer.
Reasons compulsory
Old and new value logged by the database.
Extensions numbered
Order no., date, reason; date as awarded kept for ever.
Handover
Open complaints move with a clean cut-off; outgoing record frozen.

## Slide 18
USE CASES
Area dashboard — live work at a glance
Colony Maintenance Portal · NCL Civil Department
18
Configurable cards
Which figures, in what order, when amber or red.
Delay attribution
Contractor, department, occupant, force majeure.
Repeat complaints
Same quarter, same fault, 3+ reports — patch-fixing exposed.
Backlog warning
Inspection backlog flagged to the Incharge at 48 h.

## Slide 19
USE CASES
Contractor scorecard — evidence for the contract
Colony Maintenance Portal · NCL Civil Department
19
SLA compliance
On the contractor's own clock.
Rework, objection, reopen rates
Counted by complaints, not events — defined so it cannot be read two ways.
CSV export
For the contract file.
No money
Penalty decisions rest with the department.

## Slide 20
USE CASES
HQ overview — all thirteen Areas, read-only
Colony Maintenance Portal · NCL Civil Department
20
For GM Civil, Directors, CMD
Every Area side by side.
Ranked by SLA compliance
Where to look first.
Meeting mode
Large type, rotates every 12 s for review meetings.
Escalation reaches the GM
Level 4 for emergencies and normal complaints.

## Slide 21
BENEFITS
From problem to answer
Colony Maintenance Portal · NCL Civil Department
21
Today
With the portal
No evidence of performance
Time-stamped history of every act, by person and role, that cannot be altered
Delay cannot be attributed
Contractor's own clock across rounds; department's delay measured separately
Closure on the contractor's word
Two-key closure with on-site, geo-tagged inspection from the app
Repeat faults hidden
Reopenings counted; third reopening decided in writing by the Staff Officer
No visibility upward
Live Area dashboards, scorecards, HQ overview and four-level escalation
Records can be altered
Reasons compulsory; database-written audit; nothing deleted

## Slide 22
BENEFITS
What NCL gains
Colony Maintenance Portal · NCL Civil Department
22
⚖
Stronger contract management
A performance record that holds up in a dispute — every claim, inspection and delay evidenced.
★
Better service to employees
Residents report from their phone, see every step, and cannot be closed out while unsatisfied.
◎
Accountability at every level
Escalation Overseer → Incharge → Staff Officer → GM, automatically and on time.
▣
Control of materials
Quantities claimed against verified; anomalies flagged for the department.
⌂
One system, thirteen Areas
Common rules, Area isolation, and the same figures for every Area at HQ.
⇄
Reusable foundation
The identity service (people, phones, premises) is built for the future E&M portal.

## Slide 23
LOAD SIMULATION
Measured: can three Overseers per Area keep up?
Colony Maintenance Portal · NCL Civil Department
23
Chart: Overseer field time used, by complaints per quarter per month
| 0.25 | 0.50 | 0.75 | 1.00 | 1.25 | 1.50
Field time used (%) | 18 | 37 | 55 | 74 | 92 | 111
Planning rate 0.5
7.4 inspections per Overseer per day — 37 % of four field hours. Comfortable.
Above about 1.25
Not a software question: a fourth Overseer in heavier Areas, a longer inspection SLA, or a lighter rule for the lowest-risk faults. Watch the inspection backlog in the first two months.

## Slide 24
STATUS
Built and tested
Colony Maintenance Portal · NCL Civil Department
24
115
API endpoints, all specified
826
automated tests passing
4
permission matrices, zero mismatches
< 25 ms
every everyday query at 90,000 complaints
~214 GB
photograph store, steady under 2-year retention
20,000
devices in the load simulation

## Slide 25
ROADMAP
Where it stands and what comes next
Colony Maintenance Portal · NCL Civil Department
25
1
Done
Web portal and server; users and roles; work orders; job card; materials; disputes and written decisions
2
Next
MB-ready extract with Staff Officer check-measurement (quantities only); HQ executive dashboard; break-glass procedure; web passkeys
3
Then
Deliberate attempt to break the system from every side; production hardening — deployment, backup and tested restore, monitoring
4
Largest piece
Android and iOS apps: camera capture with location at exposure; keys that never leave the handset
5
Rollout
Premises register built through registration, Area by Area; training for Area offices

## Slide 26
ASKS
Decisions needed from management
Colony Maintenance Portal · NCL Civil Department
26
1
Write portal use into the next maintenance tender
Contractor use must be a contractual obligation. Area contracts run on one- and two-year cycles: a tender floated without the clause locks that Area out for up to two years. Draft the clause and send it to all thirteen Area offices now.
2
SLA for non-residential premises
Should a dispensary or school have shorter times than a quarter for the same fault? The system supports it; today all premises share one set of figures.
3
Sign-off of the design decisions
By the Civil Maintenance Incharge, Staff Officer (Civil) and GM (Civil).
4
Resident adoption
Notice boards, visible escalation and reliable response decide whether residents use it.

## Slide 27
Thank you
Colony Maintenance Portal — evidence for the contract, service for the resident.
Northern Coalfields Limited · Civil Department